# Declaration of Scheduled Calendar Days

Project Number: ________________________________________________________
Description: ____________________________________________________________
County: _______________________________________________________________

Date: ___________________________
Utility: ________________________________________________________________
Address: ______________________________________________________________
City: _________________________________State: ______ Zip:__________________
Phone Number: (_____) _____-__________ Fax Number: (_____) _____-___________

Type of Facilities: Water / Sewer / Gas / Telephone / Electric / CATV / FOC / Other:__________________
Please Circle appropriate facility type

Required period services cannot be interrupted:________________________________

All estimated days should be expressed in "Calendar" days to complete installation, 
relocation or adjustment of the utility facilities on the above referenced project.
The utility can as an option submit an "On or Before" date all work will be completed.
In accordance with provisions set forth in TCA 54-5-854.

| Task | Days to complete | Special Conditions |
| --- | --- | --- |
| Stockpile Material (Including ordering material) |  | 1 |
| Mobilize Work Force (Including Bidding process if required) |  | 2 |
| Complete Relocation |  | 3 |
| TOTAL DAYS TO COMPLETE |  |  |

Special Conditions:
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________
______________________________________________________________________

_____________________________	_____________________________
Signature of submitting	Date	Signature of Approval	Date
Utility Representative		State Representative

Declaration of Scheduled Calendar Days

Project Number: HPP-92(9),45012-3241-14	 
Description: SR-92 from Hart Rd to Dumpling Valley Rd	
County: Jefferson	

Date: July 1, 1999
Utility: Newburg County Utility District	
Address: 222 Old Oak Lane	
City: Newburg                                                  State: TN         Zip:37222	
Phone Number: (615) 555-1234                   Fax Number: (615) 555 - 6789	

Type of Facilities: Water / Sewer / Gas / Telephone / Electric / CATV / FOC / Other:__________________

Required period services cannot be interrupted: Gas - between October 1 thru May 1

All estimated days should be expressed in "Calendar" days to complete installation, 
relocation or adjustment of the utility facilities on the above referenced project.
The utility can as an option submit an "On or Before" date all work will be completed.
In accordance with provisions set forth in TCA 54-5-854.

| Task | Days to complete | Special Conditions |
| --- | --- | --- |
| Stockpile Material (Including ordering material) |  | 1 |
| Mobilize Work Force (Including Bidding process if required) |  | 2 |
| Complete Relocation |  | 3 |
| TOTAL DAYS TO COMPLETE |  |  |

Special Conditions:
1 - Vendor requires 25 weeks to fabricate special gas valve	
2 - Will require competitive bids, anticipate 30 days to request proposals, receive bids, and	
 award contract		
______________________________________________________________________
3 - Relocation can be completed within 25 days after grading is completed between	
stations 2+50 and 5+00 (See attached explanation)	
______________________________________________________________________
4 - Adjustments can be completed within 10 days after final paving is completed at	
 locations requiring box, valve and manhole adjustments.

_____________________________	_____________________________
Signature of submitting	Date	Signature of Approval	Date
Utility Representative		State Representative